GCS to Azure Blob Storage Migration Runbook (Multiple Buckets) – From Scratch

Objective

This runbook provides the complete end-to-end procedure to migrate multiple Google Cloud Storage (GCS) buckets to Azure Blob Storage containers using Rclone, Google Pub/Sub, PostgreSQL, Azure Event Grid, and Azure Storage Queues. The solution supports:

Initial bulk migration

Incremental near real-time synchronization

Audit tracking

Rollback capability

Monitoring and validation

Production cutover

# Phase 1 – Azure Landing Zone Preparation

# Step 1: Create Resource Group

# az group create --name rg-gcs-migration --location centralindia

# Step 2: Create Storage Account

# az storage account create --name gcsmigrationstorage --resource-group rg-gcs-migration --location centralindia --sku Standard_LRS

# Step 3: Create Azure Blob Containers

# az storage container create --account-name gcsmigrationstorage --name container1 --auth-mode login

# Repeat for all containers:

# container1

# container2

# container3

# container4

# container5

# container6

# container7

# container8

# container9

# container10

# Phase 2 – Azure VM Setup

# Step 4: Create Migration Server

# Recommended VM Configuration:

# VM Name: gcs-sync-vm

# OS: Ubuntu 22.04 LTS

# Size: Standard_D4s_v5

# CPU: 4 vCPU

# Memory: 16 GB

# Disk: 128 GB Premium SSD

# Step 5: Connect to VM

# ssh azureuser@<vm-public-ip>

# Step 6: Update VM

# sudo apt update

# sudo apt upgrade -y

# Phase 3 – Install Required Software

# Step 7: Install Basic Packages

# sudo apt install -y \

# curl \

# wget \

# jq \

# python3 \

# python3-pip \

# postgresql \

# postgresql-contrib

# Step 8: Install Azure CLI

# curl -sL https://aka.ms/InstallAzureCLIDeb | sudo bash

# Step 9: Install Google Cloud SDK

# curl https://sdk.cloud.google.com | bash

# exec -l $SHELL

# gcloud init

# Phase 4 – PostgreSQL Configuration

# Step 10: Create Database

# sudo -u postgres psql

# CREATE DATABASE gcssync;

# \c gcssync

# Step 11: Create Audit Table

# CREATE TABLE processed_objects (

# id SERIAL PRIMARY KEY,

# bucket_name VARCHAR(255),

# object_name TEXT,

# generation VARCHAR(255),

# direction VARCHAR(50),

# processed_time TIMESTAMP DEFAULT CURRENT_TIMESTAMP

# );

# Create Index:

# CREATE INDEX idx_object

# ON processed_objects(bucket_name, object_name);

# Exit:

# \q

# Phase 5 – Install Rclone

# Step 12: Install Rclone

# curl https://rclone.org/install.sh | sudo bash

# Phase 6 – GCP Service Account Setup

# Step 13: Create Service Account

# gcloud iam service-accounts create gcs-rclone

# Step 14: Assign Storage Permissions

# gcloud projects add-iam-policy-binding PROJECT_ID --member="serviceAccount:gcs-rclone@PROJECT_ID.iam.gserviceaccount.com" --role="roles/storage.admin"

# Step 15: Generate Service Account Key

# gcloud iam service-accounts keys create gcs-key.json --iam-account=gcs-rclone@PROJECT_ID.iam.gserviceaccount.com

# Copy the key file to Azure VM:

# /home/azureuser/gcs-key.json

# Secure the key:

# chmod 600 /home/azureuser/gcs-key.json

# Phase 7 – Configure Rclone for GCS

# Step 16: Configure GCS Remote

# Launch configuration:

# rclone config

# Select  n) New Remote

# Name: gcsremote

# Storage Type:

# Google Cloud Storage

# Service Account Credentials:

# /home/azureuser/gcs-key.json

# Project Number:

# PROJECT_ID

# Save configuration.

# Step 17: Validate GCS Connectivity

# rclone lsd gcsremote:

# bucket1

# bucket2

# bucket3

# bucket4

# bucket5

# bucket6

# bucket7

# bucket8

# bucket9

# bucket10

# Phase 8 – Configure Rclone for Azure Blob

# Step 18: Retrieve Storage Account Key

# az storage account keys list --resource-group rg-gcs-migration --account-name gcsmigrationstorage

# Copy one of the keys.

# Step 19: Configure Azure Remote

# rclone config

# Select - n) New Remote

# Name: azureremote

# Storage Type:

# Azure Blob Storage

# Account Name:

# gcsmigrationstorage

# Account Key:

# <Storage-Account-Key>

# Save configuration.

# Step 20: Validate Azure Connectivity

# rclone lsd azureremote:

# Expected:

# container1

# container2

# container3

# container4

# container5

# container6

# container7

# container8

# container9

# container10

# Phase 9 – Configure Google Pub/Sub

# Step 21: Create Pub/Sub Topic

# gcloud pubsub topics create gcs-azureblob-sync

# Step 22: Create Subscription

# gcloud pubsub subscriptions create gcs-azureblob-sub --topic=gcs-azureblob-sync

# Verify:

# gcloud pubsub subscriptions describe gcs-azureblob-sub

# Phase 10 – Configure Bucket Notifications

# For each source bucket:

# gcloud storage buckets notifications create \

# gs://bucket1 \

# --topic=gcs-azureblob-sync

# Repeat for all buckets.

# Verify:

# gcloud storage buckets notifications list gs://bucket1

# Phase 11 – Create Bucket Mapping

# Create mapping file:

# Contents:

# JSON

# {

# "bucket1":"container1",

# "bucket2":"container2",

# "bucket3":"container3",

# "bucket4":"container4",

# "bucket5":"container5",

# "bucket6":"container6",

# "bucket7":"container7",

# "bucket8":"container8",

# "bucket9":"container9",

# "bucket10":"container10"

# }

# Phase 12 – Initial Bulk Migration

# Step 23: Validate Source

# Shell

# rclone size gcsremote:bucket1

# Step 24: Validate Target

# Shell

# rclone size azureremote:container1

# Step 25: Perform Initial Migration

# Shell

# rclone sync \

# gcsremote:bucket1 \

# azureremote:container1 \

# --transfers=64 \

# --checkers=64 \

# --multi-thread-streams=8 \

# --fast-list \

# -P

# Repeat for all bucket-container mappings.

# Step 26: Bulk Migration Script

# Create:

# Shell

# nano migrate.sh

# Shell

# #!/bin/bash

# while IFS=: read bucket container

# do

# echo "Migrating $bucket -> $container"

# rclone sync \

# gcsremote:$bucket \

# azureremote:$container \

# --transfers=64 \

# --checkers=64 \

# --multi-thread-streams=8 \

# --fast-list \

# -P

# done < bucket-container-map.txt

# Grant Permission:

# Shell

# chmod +x migrate.sh

# Run:

# Shell

# ./migrate.sh

# Phase 13 – Incremental Synchronization

# Workflow

# Plain Text

# GCS Bucket

# ↓

# Pub/Sub Topic

# ↓

# Pub/Sub Subscription

# ↓

# Azure VM Listener

# ↓

# PostgreSQL Audit Check

# ↓

# Rclone Copy

# ↓

# Azure Container

# Step 27: Configure Forward Listener Service

# Enable:

# Shell

# sudo systemctl enable gcs-forward.service

# Start:

# Shell

# sudo systemctl start gcs-forward.service

# Verify:

# Shell

# sudo systemctl status gcs-forward.service

# Phase 14 – Rollback Configuration

# Step 28: Create Azure Queue

# Shell

# az storage queue create \

# --account-name gcsmigrationstorage \

# --name blob-sync-events

# Step 29: Configure Event Grid

# Create Event Subscription:

# Shell

# az eventgrid event-subscription create \

# --name rollback-subscription \

# --source-resource-id <storage-account-id>

# Phase 15 – Rollback Architecture

# Plain Text

# Azure Blob Container

# ↓

# Event Grid

# ↓

# Storage Queue

# ↓

# Rollback Listener

# ↓

# PostgreSQL

# ↓

# Rclone

# ↓

# GCS Bucket

# Step 30: Enable Rollback Service

# Shell

# sudo systemctl enable azure-gcs.service

# Start:

# Shell

# sudo systemctl start azure-gcs.service

# Verify:

# Shell

# sudo systemctl status azure-gcs.service

# Phase 16 – Monitoring

# Forward Service

# Shell

# sudo systemctl status gcs-forward.service

# Rollback Service

# Shell

# sudo systemctl status azure-gcs.service

# Queue Monitoring

# Shell

# az storage message peek \

# --queue-name blob-sync-events

# PostgreSQL Monitoring

# SQL

# SELECT COUNT(*) FROM processed_objects;

# VM Monitoring

# Shell

# top

# free -m

# df -h

# Phase 17 – Validation

# Compare Bucket and Container Size

# Source:

# Shell

# rclone size gcsremote:bucket1

# Target:

# Shell

# rclone size azureremote:container1

# Validate Data Integrity

# Shell

# rclone check \

# gcsremote:bucket1 \

# azureremote:container1

# Expected:

# Plain Text

# 0 differences found

# Phase 18 – Production Cutover

# Step 31: Freeze Application Writes

# Temporarily stop application writes.

# Step 32: Execute Final Incremental Sync

# Shell

# rclone sync \

# gcsremote:bucket1 \

# azureremote:container1 \

# --fast-list

# Step 33: Validate Migration

- Compare object counts

- Compare total data size

- Run rclone check

# Step 34: Redirect Application to Azure

# Update application configurations to use Azure Blob Storage.

# Step 35: Monitor Environment

# Monitor for 7 to 30 days based on business requirements.

# Phase 19 – Rollback Procedure

# If rollback is required:

- Stop application writes.

- Enable rollback listener.

- Process Event Grid events.

- Copy Azure blobs back to GCS.

- Verify object count and size.

- Redirect applications to GCS.

- Business validation.

- Resume production operations.

# Production Best Practices

# ✅ Use Azure Key Vault for secrets

# ✅ Use Managed Identity wherever possible

# ✅ Enable Storage Account Soft Delete

# ✅ Enable Blob Versioning

# ✅ Enable PostgreSQL Backup

# ✅ Configure Azure Monitor Alerts

# ✅ Configure Log Analytics Workspace

# ✅ Maintain separate Forward and Rollback Services

# ✅ Use metadata tag sync_origin to prevent sync loops

# ✅ Schedule daily reconciliation reports

# ✅ Enable PostgreSQL High Availability for production

# ✅ Keep rollback active until formal customer sign-off

# Complete Migration Workflow

# Plain Text

# 1. Create Azure Landing Zone

# 2. Create Resource Group

# 3. Create Storage Account

# 4. Create Blob Containers

# 5. Create Azure VM

# 6. Install Required Packages

# 7. Install PostgreSQL

# 8. Install Rclone

# 9. Create GCP Service Account

# 10. Generate Service Account Key

# 11. Configure Rclone for GCS

# 12. Configure Rclone for Azure Blob

# 13. Validate Connectivity

# 14. Create Pub/Sub Topic

# 15. Create Pub/Sub Subscription

# 16. Enable Bucket Notifications

# 17. Create Bucket Mapping

# 18. Perform Initial Bulk Migration

# 19. Enable Incremental Synchronization

# 20. Validate Migration

# 21. Configure Rollback Architecture

# 22. Configure Event Grid

# 23. Configure Azure Queue

# 24. Enable Rollback Service

# 25. Perform Application Cutover

# 26. Monitor Environment

# 27. Business Sign-off

# 28. Decommission Legacy GCS Storage